CURASPHERE

Global AI Healthcare Operating Platform

Master Development Lifecycle & Engineering Specification Pack v1.0

Prepared as an implementation blueprint for product, engineering, clinical safety, AI/ML, security, SRE, quality/regulatory and commercialization teams. Baseline: September 2026.

# Executive Product Thesis

CuraSphere is an AI-native global healthcare operating platform. Its core is not a chatbot layered over an EHR; it is a governed intelligence fabric built around Patient Twin, Facility Twin, Population Intelligence, an Evidence Graph, an Agent Platform, and standards-based interoperability. The system must preserve clinical source-of-truth data, keep human clinicians in control of consequential clinical actions, and make every important AI output traceable, reviewable, versioned, and measurable.

## What makes the platform distinct

Patient Twin: continuously derived patient state with provenance and freshness.

Facility Twin: live operational state of the healthcare organization.

Population Intelligence: governed multi-patient analytics for authorized secondary use.

Evidence Graph: claim-to-source traceability for AI and decision support.

Agent Platform: permissioned, durable agents using typed tools rather than unrestricted data access.

AI Control Plane: model/prompt/evaluation/cost/safety governance across providers.

Standards-first data plane: FHIR, SMART, DICOM/DICOMweb and controlled terminology.

## Non-negotiable engineering principles

Clinical source data is authoritative; twins, summaries, scores and AI outputs are derived artifacts.

No consequential clinical action is performed solely because an LLM produced text.

Every AI output that can affect care carries evidence references, model/version, timestamp, limitations and review state.

Tenant, facility, purpose-of-use and user authorization are derived server-side and enforced at every data boundary.

FHIR/DICOM/terminology mappings are platform primitives, not adapters bolted on at the end.

Regulated and non-regulated capabilities are separated by intended use, release train, quality controls and telemetry.

Offline and low-bandwidth operation are first-class product modes for target markets that need them.

AI providers are interchangeable behind a policy-aware model gateway; no core workflow depends on one vendor.

All long-running or externally dependent workflows are durable, idempotent and observable.

No phase is complete until security, privacy, reliability, observability, rollback and documentation criteria pass.

# 1. Organizational Operating Model

CuraSphere should be run as a product platform plus regulated-capability organization. Cross-functional review is part of the engineering system, not an after-the-fact compliance activity.

| Function | Representative roles | Primary accountability |
| --- | --- | --- |
| Product | VP Product, Product Managers, UX Research, Design | Problem selection, PRDs, workflow fit, adoption and business outcomes |
| Clinical | CMIO/Clinical Safety Officer, specialty leads, nurses/pharmacists/lab experts | Intended use, clinical hazards, validation, workflow safety and content governance |
| Engineering | Principal architects, platform, backend, frontend, mobile, integration | System design, implementation, maintainability and delivery |
| AI/ML | ML platform, applied ML, evaluation, data science | Models, datasets, evaluation, monitoring and AI governance |
| Security/Privacy | CISO, AppSec, cloud security, privacy officer/DPO | Zero trust, threat modeling, privacy impact, incident response and compliance |
| Quality/Regulatory | QA/RA leadership | QMS, risk files, design controls, jurisdiction strategy and release evidence |
| SRE/Platform | SRE, cloud platform, FinOps | SLOs, resilience, deployments, capacity, observability and cost |
| Data | Data engineering, analytics engineering, governance | Lakehouse, lineage, secondary use, quality and semantics |

## Decision forums

Product Council: roadmap, customer value and investment.

Architecture Review Board: RFCs, domain boundaries, platform standards and ADRs.

Clinical Safety Board: intended use, hazards, workflow safety, validation and safety incidents.

AI Governance Board: model/prompt/dataset approvals, evaluations, drift and AI incidents.

Security & Privacy Review: threat models, DPIAs, data flows and exceptions.

Production Readiness Review: SLOs, runbooks, capacity, rollback and support readiness.

Change Control Board for regulated modules: evaluates software/model/data changes against regulatory plans.

# 2. Full Product & Engineering Lifecycle

## 1. Strategy & portfolio

Define target segments, clinical problems, jurisdictions, business model, value metrics and explicit non-goals.

## 2. Intended-use classification

Classify every feature by user, clinical purpose, automation level and potential regulatory status before design.

## 3. Discovery & workflow research

Map real workflows with clinicians, patients, administrators, payers and operations staff; capture failure modes and equity constraints.

## 4. PRD & measurable outcomes

Write user stories, acceptance criteria, safety outcomes, SLOs, cost budgets and success metrics.

## 5. RFC/architecture

Define bounded context, data ownership, APIs/events, security boundaries, interoperability, data retention, migration and rollback.

## 6. Threat + privacy + clinical hazard analysis

Perform STRIDE-like threat modeling, privacy impact assessment, misuse analysis and clinical hazard/FMEA before implementation.

## 7. Design review

Cross-functional approval by engineering, security, privacy, clinical safety, interoperability, SRE and product owners.

## 8. Implementation

Small reviewed changes, feature flags, migrations, contract tests and generated documentation.

## 9. Verification

Unit, integration, authorization, tenancy, interoperability, performance, accessibility, chaos and security tests.

## 10. AI/ML evaluation

Golden sets, subgroup evaluation, hallucination/grounding tests, prompt injection, calibration, model comparison and cost/latency evaluation.

## 11. Clinical validation

For clinical-impact features, conduct protocol-driven retrospective/prospective validation appropriate to intended use.

## 12. Release qualification

Release candidate is frozen, SBOM/provenance generated, controls attested and operational readiness reviewed.

## 13. Shadow/canary rollout

Observe real traffic or clinical workflow without unsafe action; then progressively enable by tenant/site/cohort.

## 14. Production monitoring

Track safety signals, drift, bias, SLOs, incidents, model behavior, overrides, user feedback and cost.

## 15. Controlled change

Any material model, prompt, data, workflow or intended-use change goes through impact analysis and the required validation/regulatory path.

## 16. Retirement

Deprecate safely, migrate data, preserve audit evidence, communicate impact and revoke obsolete model/tool access.

# 3. Reference Technology Architecture

Technology is selected by reliability, ecosystem maturity, operability, interoperability, security, talent availability, lifecycle cost and lock-in—not by a single existing team skillset.

| Capability | Recommended baseline | Reason |
| --- | --- | --- |
| Web applications | React + Next.js + TypeScript | Mature ecosystem, server/client rendering, enterprise UI, strong hiring market; use a shared design system and accessibility baseline. |
| Mobile | React Native + TypeScript | Shared talent and domain packages with web while retaining native integrations; native modules remain possible for medical-device integrations. |
| Core transactional services | Kotlin + Spring Boot | Strong typing, mature security and enterprise ecosystem, long-term maintainability for healthcare workflows and integration-heavy services. |
| Edge/API gateway | Envoy + Kubernetes Gateway API | Standards-based traffic management, mTLS, rate limits, policy enforcement and multi-cluster routing. |
| AI/ML services | Python + FastAPI/gRPC + PyTorch | Best-in-class ML ecosystem; isolated from transactional services behind versioned contracts. |
| Workflow orchestration | Temporal | Durable, resumable workflows for long-running clinical/admin processes, approvals, retries, timers and agent executions. |
| Event streaming | Apache Kafka | Durable event backbone for clinical events, analytics, integrations, model monitoring and asynchronous workflows. |
| Transactional database | PostgreSQL | Strong relational integrity, JSON support, RLS options, broad ecosystem; partitioning and read replicas as scale grows. |
| Vector search | pgvector initially; dedicated vector service only when justified | Keeps early architecture simpler and transactional/evidence linkage close to source data. |
| Cache | Redis | Ephemeral caching, rate limiting, distributed coordination; never authoritative clinical storage. |
| Object storage | S3-compatible object storage | Encrypted documents, images, DICOM payloads, model artifacts, exports and immutable audit evidence. |
| Search | OpenSearch | Full-text search, operational search and log/search workloads; isolate PHI-aware indexes. |
| Analytics lakehouse | Apache Iceberg on object storage + Trino/Spark | Cloud-neutral analytical storage with schema evolution and scalable secondary-use analytics. |
| Observability | OpenTelemetry + Prometheus + Grafana + Sentry | Vendor-neutral traces/metrics/logs, SLO measurement and application error telemetry. |
| Infrastructure | Kubernetes + Terraform/OpenTofu + Helm | Portable deployment model with policy-as-code, repeatable environments and multi-region evolution. |
| Secrets and keys | Cloud KMS/HSM + Vault-compatible interface | Envelope encryption, tenant/region key policies, rotation and auditable secrets lifecycle. |
| Identity | OIDC/OAuth 2.1 + FIDO2/WebAuthn; enterprise SAML federation | Standards-based workforce/patient identity, MFA/passkeys and enterprise federation. |
| Healthcare interoperability | HL7 FHIR R4 baseline + R5 compatibility, SMART on FHIR, DICOM/DICOMweb | Global compatibility while supporting the installed base of R4 ecosystems and newer R5 capabilities. |
| Clinical terminology | SNOMED CT, LOINC, ICD-10/ICD-11 mapping, UCUM, local formularies | Terminology service prevents uncontrolled strings and supports localization/regulatory reporting. |
| Feature delivery | GitHub Actions + Argo CD + progressive delivery | Automated policy/test gates, declarative deployments, canary/shadow releases and rapid rollback. |

# 4. System Decomposition

Experience Plane — clinician/admin web, patient mobile, partner/marketplace apps.

Identity & Edge Plane — gateway, WAF, auth, authorization, tenant/purpose context.

Healthcare Domain Plane — patient, encounters, orders, labs, pharmacy, care, billing, claims.

Workflow Plane — Temporal workflows and Kafka events.

Intelligence Plane — twins, evidence graph, AI gateway, agents, prediction services.

Interoperability Plane — FHIR, SMART, DICOMweb, devices, payer and national integrations.

Data Plane — PostgreSQL, object storage, search, streaming and lakehouse.

Control Plane — configuration, model/prompt registry, policies, metering, feature flags.

Trust Plane — audit, security telemetry, key management, backups, DR and compliance evidence.

# 5. Data & Interoperability Architecture

Clinical source-of-truth records remain normalized and authoritative. Patient/Facility/Population twins are derived materializations that can always be traced back to source records and their versions. AI outputs are stored separately from source facts and must carry explicit provenance and review state.

## Standards baseline

Clinical exchange: HL7 FHIR R4; R5 compatibility; SMART on FHIR

Imaging: DICOM and DICOMweb

Terminology: SNOMED CT, LOINC, ICD, UCUM; national/local code systems

Security: NIST CSF 2.0; ISO/IEC 27001 family; zero-trust architecture; OWASP ASVS/API/GenAI guidance

AI risk: NIST AI RMF + Generative AI Profile; WHO AI-for-health governance

Medical software: Jurisdiction-dependent application of IEC 62304, ISO 14971, IEC 62366-1, IEC 81001-5-1, ISO 13485 and related standards

Privacy: Jurisdiction matrix including GDPR/EHDS, HIPAA where applicable, Ghana Data Protection Act and other local laws

Cloud/SRE: SLO/error budgets, progressive delivery, chaos testing, SBOM/provenance, policy-as-code

## Event and integration model

Use a transactional outbox/CDC pattern for domain events. Kafka distributes events to materialized-state builders, search, analytics, integration adapters and monitoring. External calls and long-running workflows are controlled by Temporal so retries, approvals and timeouts are durable and observable.

# 6. AI-Native Architecture

## AI Gateway

All model calls pass through a central AI Gateway. It enforces provider/model policy, tenant/jurisdiction restrictions, PHI rules, prompt/model versions, structured outputs, budgets, telemetry, rate limits and fallback behavior.

## Agent contract

Purpose and owner

Allowed users and risk class

Allowed tools and data scopes

Model routing policy

System prompt/prompt version

Input/output schemas

Approval requirements

Budget, timeout and retry behavior

Evaluation suite

Failure mode and fallback

Audit and retention rules

## Evidence-first response contract

Material clinical outputs should return: answer/claim, evidence references, source dates, model and prompt version, confidence/calibration where meaningful, limitations, data freshness and required human-review state. If evidence is insufficient, the system must say so rather than manufacture certainty.

# 7. Clinical Safety & Regulatory Separation

CuraSphere should use capability-by-capability intended-use classification. Administrative AI and documentation support can follow the standard SaaS release train. Clinical functions that materially influence diagnosis or treatment may require a medical-device quality/regulatory pathway depending on jurisdiction and claims.

Maintain a living hazard/risk file.

Separate deterministic hard-safety rules from generative advice.

Validate against the intended population and clinical setting.

Monitor real-world performance and human overrides.

Treat material model/prompt/data changes as controlled changes.

Keep marketing claims synchronized with validated intended use.

# 8. Security, Privacy & Trust

Zero trust for users and workloads; mTLS/service identity for east-west traffic.

RBAC plus ABAC for patient relationship, purpose of use, facility, confidentiality and emergency access.

Encryption at rest/in transit; key separation and rotation policies.

Immutable or tamper-evident audit for sensitive access and AI actions.

Data minimization and purpose binding for AI context.

No provider receives PHI unless contractual and technical policy permits it.

Dedicated threat models for prompt injection, indirect injection, tool abuse, model supply chain and PHI exfiltration.

SBOM, signed artifacts and dependency/provenance controls in CI/CD.

# 9. Testing & Quality Gates

Unit/component tests

Integration and database tests

API/event contract tests

Authorization and tenant-isolation tests

FHIR/DICOM/terminology conformance tests

Performance/load/soak tests

Chaos and dependency-failure tests

Static/dynamic security and supply-chain tests

Accessibility and human-factors checks

AI grounding, hallucination, injection, subgroup, consistency, latency and cost evaluations

Clinical validation where applicable

A phase cannot be declared complete because the UI works. Completion means functional behavior, data integrity, security, tenant isolation, safety, observability, rollback and documentation all pass.

# 10. SRE, Release & Operations

Adopt user-journey SLOs and error budgets, progressive delivery, feature flags, on-call ownership, runbooks, incident command, blameless post-incident review, quarterly disaster-recovery exercises and capacity/cost planning. AI systems add model-quality SLOs such as grounded-response rate, invalid-tool-call rate, stale-context rate and fallback rate.

# 11. Monetization & Platform Economics

Commercial architecture should support base subscription + metered AI + premium modules + enterprise controls + marketplace revenue. Usage metering is a platform service and must be independently auditable. Paid AI exhaustion must never break the non-AI clinical workflow.

# 12. Implementation Roadmap

The phases below are dependency-ordered gates rather than arbitrary calendar sprints. Multiple teams may work in parallel only where phase dependencies and safety boundaries are explicit.

## Phase 00 — Company, Product & Quality Constitution

Establish product principles, intended-use governance, documentation standards, QMS-lite controls, risk taxonomy and architecture decision process.

Scope:

Product charter and market boundaries

Feature intended-use classification template

RFC/ADR templates

Clinical safety and AI risk registers

Definition of Done and release gates

Exit criteria:

No application code beyond documentation tooling

Every future feature has an owner, intended user, intended use and risk class

Architecture/security/clinical review workflow exists

## Phase 01 — Platform Repository & Developer Experience

Create polyglot monorepo, build tooling, local platform, CI, dependency policy and software supply-chain controls.

Scope:

apps/web, apps/mobile

services/* Kotlin

ai/* Python

packages/contracts/design-system/fhir

infra Kubernetes/Terraform

CI lint/type/test/SBOM/signing

Exit criteria:

One-command local environment

Reproducible builds

Protected branches and required reviews

No critical dependency vulnerabilities

## Phase 02 — Identity, Tenancy & Zero Trust

Implement organizations, facilities, workforce users, patients, service identities, RBAC+ABAC and policy enforcement.

Scope:

OIDC/OAuth2.1

MFA/passkeys

tenant/facility context

RBAC + purpose-of-use ABAC

break-glass access with reason and audit

Exit criteria:

Cross-tenant access tests prove isolation

Privilege escalation tests pass

All access decisions are auditable

## Phase 03 — Audit, Consent, Privacy & Data Governance

Build immutable audit trail, consent directives, retention, data classification and access logging before clinical expansion.

Scope:

AuditEvent service

Consent/authorization records

Data retention engine

DSAR/export/delete workflows where legally applicable

PHI/PII log scrubbing

Exit criteria:

Every sensitive read/write is attributable

Retention policies are configurable by jurisdiction

Break-glass and bulk export are specially monitored

## Phase 04 — Core Healthcare Domain

Implement patient, practitioner, appointment, encounter, condition, allergy, observation, medication, orders, care plan, referral and billing primitives.

Scope:

Normalized domain model

Transactional APIs

versioned contracts

optimistic concurrency

idempotency keys

Exit criteria:

No AI dependency

Source records are immutable/versioned where required

Clinical data ownership boundaries documented

## Phase 05 — Terminology & Master Data

Create terminology service and controlled vocabularies to prevent semantic drift.

Scope:

SNOMED/LOINC/ICD/UCUM mappings

local terminology extensions

versioned code systems/value sets

formularies and facility catalogs

Exit criteria:

Unknown codes fail safely

Terminology versions are recorded with clinical records

Mapping provenance is visible

## Phase 06 — FHIR & Integration Foundation

Expose/import standards-based resources and integration endpoints.

Scope:

FHIR R4 resource mapping

R5 compatibility plan

SMART on FHIR authorization

webhooks/event subscriptions

bulk import/export

Exit criteria:

FHIR validation in CI

Conformance statements published

Round-trip mapping tests for core resources

## Phase 07 — Clinical Timeline

Build deterministic longitudinal event reconstruction before LLM summarization.

Scope:

Timeline event schema

event normalization

provenance links

filtering/grouping

change-since-last-visit API

Exit criteria:

Every event links to authoritative source

Timeline is reproducible

No generated facts

## Phase 08 — Patient Twin

Create PatientState as a derived, versioned and explainable materialization.

Scope:

active problems/meds/allergies

recent vitals/labs

open care gaps

pending work

risk-signal slots without diagnostic autonomy

Exit criteria:

Rebuildable from source events

staleness timestamp visible

conflicts are represented, not silently merged

## Phase 09 — Evidence Graph

Create claim-evidence-provenance infrastructure used by all AI modules.

Scope:

Evidence nodes and edges

claim schema

source/date/version metadata

citation renderer

evidence sufficiency rules

Exit criteria:

No important generated claim without evidence state

Deleted/changed source invalidates derived claims

Evidence permissions inherit source permissions

## Phase 10 — AI Gateway & Model Control Plane

Implement provider-neutral, policy-aware model access and cost governance.

Scope:

provider adapters

model router

prompt registry

model registry

token/cost quotas

redaction/guardrails

structured output validation

Exit criteria:

Business services cannot call providers directly

All calls have trace IDs and model versions

Provider outage degrades safely

## Phase 11 — Agent Runtime & Durable Orchestration

Create a permissioned tool-calling agent framework built on durable workflows.

Scope:

agent manifest

tool registry

capability permissions

Temporal workflows

approval tasks

sandboxing

execution audit

Exit criteria:

Agents cannot exceed manifest permissions

Retries are idempotent

Human approval survives process/server failure

## Phase 12 — Patient Summary & Clinical Copilot v1

Ship first evidence-grounded clinician assistant with read-only clinical scope.

Scope:

patient summary

what changed

abnormal/open items

evidence drawer

conversation scoped to patient

no autonomous diagnosis/treatment

Exit criteria:

Grounding evaluation threshold defined

unsupported claims are blocked/flagged

clinician feedback captured

## Phase 13 — Clinical Documentation & Ambient Drafting

Convert encounter audio/text into draft structured documentation with explicit review.

Scope:

consent indicator

speech-to-text

speaker segmentation where lawful

structured extraction

draft note

approve/edit/reject

Exit criteria:

Never auto-sign

audio retention configurable

draft vs clinician-authored state visibly distinct

## Phase 14 — CuraLab

Implement laboratory order/result workflows plus deterministic and AI-assisted trend intelligence.

Scope:

orders/specimens/results

reference ranges

critical result workflow

trend engine

explanation layer

Exit criteria:

Critical values use deterministic rules

AI cannot suppress critical alerts

units/reference range provenance retained

## Phase 15 — CuraRx

Implement medication lifecycle and medication safety services.

Scope:

prescribing/dispensing/admin history

allergy checks

interaction engine

duplicate therapy

refill/adherence signals

formulary

Exit criteria:

Medication safety rule source/version recorded

high-risk warnings require acknowledgement

AI text cannot bypass deterministic checks

## Phase 16 — Care Coordination & Patient Engagement

Extend beyond encounter to referrals, care plans, reminders, messaging and care gaps.

Scope:

referrals

follow-ups

care plans

task ownership

patient messaging

care-gap engine

Exit criteria:

Message templates localized

patient preference/consent enforced

escalation paths for failed outreach

## Phase 17 — Patient App & Patient AI

Provide patient-controlled access, education, scheduling, results explanation and care preparation.

Scope:

records and appointments

medication list

patient-friendly explanations

question preparation

payments/insurance

secure messaging

Exit criteria:

Patient AI has narrower tools than clinician AI

urgent symptom flows route to safe triage instructions

no hidden clinician-only data

## Phase 18 — Facility Twin

Create real-time state representation for facility operations.

Scope:

beds

queues

staffing

appointments

lab backlog

pharmacy state

equipment

capacity

Exit criteria:

Freshness/SLA shown per signal

source systems remain authoritative

facility state supports event-driven updates

## Phase 19 — Operations Intelligence

Forecast and optimize non-clinical hospital operations.

Scope:

wait-time analytics

capacity forecasts

inventory forecasts

staffing recommendations

bottleneck detection

Exit criteria:

Recommendations show factors and confidence

manual override always available

business KPI impact measured

## Phase 20 — Analytics & Lakehouse

Build governed secondary-use analytics platform separated from transactional workloads.

Scope:

CDC/event ingestion

Iceberg lakehouse

semantic metrics layer

de-identification pipelines

tenant analytics marts

Exit criteria:

No analytics query can bypass governance

lineage tracked end-to-end

re-identification risk assessed for exports

## Phase 21 — Population Intelligence

Aggregate authorized/de-identified insights for cohorts, public health and multi-facility intelligence.

Scope:

cohort builder

geospatial trends

disease surveillance

vaccination/chronic disease dashboards

privacy thresholds

Exit criteria:

Minimum cohort/privacy rules enforced

jurisdictional secondary-use controls applied

population outputs cannot reveal individuals

## Phase 22 — CuraResearch

Create governed research workspaces, cohorts and reproducible datasets.

Scope:

protocol/workspace

IRB/ethics status metadata

dataset snapshots

de-identification

analysis notebooks/exports

provenance

Exit criteria:

Research access is purpose-bound

dataset versions immutable

export approvals and audit trail

## Phase 23 — Imaging & DICOM Foundation

Introduce PACS-style integration and imaging workflows without autonomous interpretation.

Scope:

DICOM/DICOMweb gateway

study metadata

viewer integration

report linkage

de-identification pipeline

Exit criteria:

Large-object performance tested

imaging permissions enforced

diagnostic AI remains separate validated module

## Phase 24 — Devices & Remote Monitoring

Integrate wearables/medical devices with normalized observation ingestion and alert governance.

Scope:

device registry

device identity

stream ingestion

normalization

connectivity status

threshold workflows

Exit criteria:

Device provenance recorded

duplicate/out-of-order readings handled

alert fatigue budget and escalation defined

## Phase 25 — Revenue, Claims & Insurance

Build SaaS and healthcare revenue systems with financial AI separated from clinical privileges.

Scope:

invoices/payments

eligibility

claims lifecycle

denial workflow

reconciliation

subscription billing

usage metering

Exit criteria:

Clinical data exposure minimized to billing purpose

financial ledger reconciles

AI recommendations never mutate ledger without workflow

## Phase 26 — AI Evaluation, MLOps & Governance

Institutionalize model/prompt/data evaluation and controlled promotion.

Scope:

golden datasets

dataset registry/cards

model cards

prompt evals

subgroup metrics

drift monitoring

red-team suites

approval board

Exit criteria:

No clinical model reaches production without signed evaluation

rollback artifact retained

evaluation reproducible from versioned data/code

## Phase 27 — Enterprise & Multi-Region

Add federation, SSO, region pinning, DR, enterprise APIs and operational isolation.

Scope:

SAML/SCIM

customer-managed keys option

multi-region architecture

data residency

DR drills

private connectivity

API governance

Exit criteria:

RTO/RPO tested

regional failure game day

tenant movement/migration procedures documented

## Phase 28 — Marketplace & Extension Platform

Open controlled APIs, apps and models to third parties.

Scope:

developer portal

OAuth app registration

sandbox tenants

model/app manifest

review workflow

billing/revenue share

kill switch

Exit criteria:

Extensions cannot escape granted scopes

security/clinical review mandatory by risk class

version compatibility policy published

## Phase 29 — Regulated Clinical AI Release Train

Create dedicated SaMD/AI medical-device lifecycle for modules whose intended use crosses regulatory thresholds.

Scope:

intended-use dossier

QMS traceability

risk management file

verification/validation

clinical evaluation

PCCP/change plan where relevant

post-market surveillance

Exit criteria:

Regulatory strategy approved per jurisdiction

release cannot bypass quality gates

real-world performance monitoring active

## Phase 30 — Advanced Medical AI Modules

Introduce individually validated imaging, ECG, pathology, dermatology, maternal, cardio and oncology intelligence.

Scope:

module-specific dataset

independent validation

clinical workflow study

explainability appropriate to modality

performance monitoring

Exit criteria:

Each module has its own intended use and model card

No platform-wide blanket approval

performance reviewed by subgroup and site

# 13. Standard Phase Execution Protocol for an AI Coding Agent

1. Read the Product Constitution, relevant RFCs/ADRs and the exact phase spec.

2. Inspect the repository; identify existing implementations and do not duplicate them.

3. State the proposed implementation plan and affected boundaries.

4. Update/create RFC, data-flow diagram, risk review and acceptance criteria before code when architecture changes.

5. Implement the smallest complete vertical slice behind a feature flag if rollout risk warrants it.

6. Add migrations using backward-compatible expand/migrate/contract patterns.

7. Add unit, integration, authorization, tenant-isolation and failure tests; add AI/clinical tests when applicable.

8. Instrument traces, metrics, logs and domain safety signals; create/update dashboard and runbook.

9. Run lint/type/build/test/security/conformance suites and fix failures.

10. Verify rollback and degraded-mode behavior.

11. Update architecture/API/clinical/security documentation and ADRs.

12. Return a completion report with exact files, migrations, APIs/events, tests, risk notes, verification commands and remaining work.

13. Stop. Do not begin the next phase without explicit instruction.

# 14. Required Documentation Repository

01-product: vision, principles, personas/JTBD, PRDs, roadmap, pricing/monetization.

02-architecture: system, domains, data, AI, agents, evidence, FHIR, DICOM, cloud, DR.

03-clinical: safety framework, intended-use dossiers, hazards, validation, human oversight.

04-ai-ml: AI gateway, agent runtime, model/dataset/prompt registries, CuraEval, monitoring/change control.

05-engineering: coding, repositories, APIs/events, database, testing, CI/CD, release, SRE, incident response.

06-security-privacy: zero trust, threat models, identity, privacy, consent, retention, audit, de-identification.

07-regulatory: jurisdiction packs, QMS/design controls, post-market surveillance and regulated change control.

08-implementation: one complete executable specification per phase plus acceptance evidence.

templates: RFC, ADR, AI dossier, release checklist and incident/postmortem templates.

# 15. Reference Baseline

FDA AI-enabled medical devices: https://www.fda.gov/medical-devices/digital-health-center-excellence/artificial-intelligence-enabled-medical-devices

FDA draft AI-enabled device lifecycle guidance: https://www.fda.gov/regulatory-information/search-fda-guidance-documents/artificial-intelligence-enabled-device-software-functions-lifecycle-management-and-marketing

FDA / IMDRF GMLP principles: https://www.fda.gov/medical-devices/software-medical-device-samd/good-machine-learning-practice-medical-device-development-guiding-principles

WHO AI for health LMM governance: https://www.who.int/publications/i/item/9789240084759

NIST AI RMF: https://www.nist.gov/itl/ai-risk-management-framework

NIST CSF 2.0: https://www.nist.gov/cyberframework

HL7 FHIR R5: https://www.hl7.org/fhir/R5/

European Health Data Space: https://health.ec.europa.eu/ehealth-digital-health-and-care/european-health-data-space-regulation-ehds_en

Microsoft Well-Architected Framework: https://learn.microsoft.com/en-us/azure/well-architected/what-is-well-architected-framework

Google Engineering Practices: https://google.github.io/eng-practices/

OWASP GenAI Security: https://genai.owasp.org/llm-top-10/

Important: regulatory/standards applicability and edition must be confirmed for each jurisdiction, feature, intended use and certification program. This blueprint is an engineering operating model, not legal or medical advice.